# Robotrader Kickoff

## Project name

Robotrader — automated multi-instrument trading system (XAUUSD & BTCUSD)

## Short description

Robotrader is a modular, automated trading system designed to execute algorithmic strategies on specified financial instruments. The initial phase focuses on building a robust backend infrastructure in Python, integrated with MetaTrader 5, and a basic Angular front-end for monitoring and control. The system will strictly adhere to predefined risk management protocols from inception.

## Scope

- Instruments: XAUUSD, BTCUSD

- Backend: Python + MetaTrader5

- Frontend: Angular

## Instruments

| Instrument | Symbol | Key Characteristics & Risk Considerations |
| --- | --- | --- |
| Gold vs. US Dollar | XAUUSD | - Extreme Volatility: Highly sensitive to geopolitics, interest rates, and USD strength, prone to sharp, unpredictable swings. - Wide Daily Ranges: Can typically move 150-300 pips daily, requiring larger stop-loss buffers than major forex pairs. - Session-Dependent Activity: Highest volatility during the London (07:00-16:00 UTC) and London-New York overlap (12:00-16:00 UTC). |
| Bitcoin vs. US Dollar | BTCUSD | - Speculative Volatility: Driven by sentiment, regulatory news, and crypto-market dynamics, leading to sudden and significant price gaps. - 24/7 Market: Requires continuous monitoring infrastructure, unlike traditional forex sessions. - High Leverage Risk: Commonly available high leverage can amplify losses rapidly; conservative leverage use is critical. |

## Initial goal (M1)

- Project skeleton

- MT5 demo connectivity

- Basic historical & live data pull

## Success criteria

The primary goal for the first month is to establish a functional and safe foundation for development and testing.

- Project Skeleton: A clean, documented codebase structure is established on GitHub/GitLab, separating core modules (connectivity, data management, risk engine).

- MT5 Connectivity: Successful installation of the MetaTrader5 Python package and establishment of a stable, error-handled connection to the MetaTrader 5 terminal.

- Basic Data Retrieval: The system can reliably fetch and display real-time tick data and historical bar data (M1, H1) for XAUUSD and BTCUSD from the connected MT5 terminal.

- Demo-Only Operation: All trading logic and order transmission are restricted to demo brokerage accounts only. No live trading capability is implemented or enabled.

## Risk guardrails

- Demo account only

- Max risk per trade: 1% equity

- Max daily drawdown: 3%

- Max monthly drawdown: 8%

- Circuit breaker after consecutive losses

## Technology Stack

| Component | Technology | Purpose / Justification |
| --- | --- | --- |
| Backend & Core Logic | Python 3.8+ | Primary language for data analysis, strategy logic, and system orchestration. |
| Trading Terminal Bridge | MetaTrader 5 Python Package (MetaTrader5) | Official API package for connecting Python to the MT5 terminal for data fetching and order execution. |
| Data Analysis | Pandas, NumPy | For efficient processing, manipulation, and calculation on financial time-series data. |
| Front-end Dashboard | Angular (TypeScript) | To build a responsive web interface for monitoring system status, live quotes, open positions, and performance metrics. |
| Development Terminal | MetaTrader 5 Desktop | The trading platform that will be connected to demo broker accounts for market data and order routing. |

## Demo broker choices

- IC Markets (MT5 demo)

- XM (MT5 demo)

- Pepperstone (MT5 demo)

- Exness (MT5 demo)

## Deliverable

docs/01-kickoff.md equivalent Word documentation